Flagstaff Watershed Protection Project:

Observatory Mesa Natural Area

Frequently Asked Questions

Overview:  In 2015, forest treatment work began on the City-owned Observatory Mesa Natural Area (OMNA) as part of the overall voter-approved effort to reduce the threat of destructive wildfire and post-fire flood events to the community.  OMNA is one part of the project which includes State-owned parcels in east Flagstaff as well as the Dry Lake Hills and Lake Mary areas owned and managed by the Coconino National Forest.

What is the status of work being done on Observatory Mesa Natural Area (OMNA)?

From January to June 2015, a comprehensive site inventory, mapping effort, and robust Forest Stewardship Plan for the entire 2,309 acre OMNA was completed by Arizona State Forestry and Flagstaff Fire Department staff. During plan development, the OMNA Stakeholder Group was briefed on at least one occasion where no concerns were raised that required a change in either the plan or the work to be done.

To-date, work has been completed as follows (approximately 670 of the 2,309 acres total):

- Section 8: Approximately 40 acres has been selectively hand thinned by the Flagstaff Fire Department’s Wildland Fire Crew. No pile burning or wood removal has been conducted as of yet.

- Section 12: Approximately 175 acres has been selectively hand thinned and pile burned by the Flagstaff Fire Department’s Wildland Fire Crew.  Firewood was provided free-of-charge to the public resulting in over 20,000 hours of volunteer labor removing all the wood on the site in a one-week period.

- Section 18: Approximately 475 acres has been treated (selective mechanical thinning/harvesting and chipping of debris) by Perkins Timber Harvesting of Williams AZ.

- A 40-acre demonstration unit was marked (leave trees marked with yellow paint) in order to brief potential contractors as to the Desired Future Condition (DFC). This DFC establishes post-treatment effects that will be seen throughout the project area.

- Two potential contractors bid on the work in which Perkins Timber Harvesting was selected, the contract approved by Council, and a Notice To Proceed issued on July 28th.

- Flagstaff Fire Department and Greater Flagstaff Forest Partnership secured two grants from AZ State Forestry that provided 50% of the required funding for the current completed work on OMNA.

- Perkins began work on the parcel in early August.  Cutting was completed on November 23rd, and all logs were removed by December 7th. Of the 455 acres that have been chipped, 267 acres of chips have been hauled off.  With winter conditions present, temporary roads have been closed and rehabbed. The remaining 188 acres of chips will be removed in spring 2016.

| A skid loader operates on a log deck on the OMNA site. | A chipper grinds logging slash into chip piles on an OMNA landing site. |
| --- | --- |

Is the work in alignment with professional and recognized standards?

- The work is based upon credible and proven science-based forest restoration and hazard fuel management standards, knowledge, and research.  The project:

  - Adheres to guidelines established in the Greater Flagstaff Area Community Wildfire Protection Plan (City & County - 2005)

  - Is consistent with forest treatments designed and implemented by the Greater Flagstaff Forests Partnership (1999-present) and the City of Flagstaff Wildland Fire Management program (1998-present)

  - Meets the goals of the State of Arizona’s Statewide 20-Year Strategy for Restoring Arizona’s Forests (2007)

  - Is consistent with the required actions identified in both the initial and final Observatory Mesa Forest Stewardship Plan (2013 and 2015, respectfully) and both the Four Forests Restoration Initiative's and the Flagstaff Watershed Protection Project's Final Records of Decision (USFS - 2015)

  - Meets grant requirements for post-treatment conditions.

- The practices that have been employed to reduce hazardous fuels and restore ecological function are highly effective in slowing/reducing fire spread and intensity and in improving forest health and sustainability. Within and adjacent to our own community, the Woody Fire [2006], Hardy fire [2010], and Slide fire [2014], demonstrate the value of such an approach: each of these threatening wildfires burned toward-and-into previously treated areas, greatly reducing fire impacts and allowing for safe, effective, and cost-efficient suppression operations to occur.

Who are the partners involved?  The principle authors of the Forest Stewardship Plan were AZ State Forestry Division with AZ Game & Fish Department, US Fish & Wildlife Service, and NAU's Ecological Restoration Institute providing input and review.  The Nature Conservancy, Greater Flagstaff Forests Partnership, US Forest Service, Campbell Global, private consultants, and NAU's School of Forestry have all been on-site during operations and have provided feedback.

| 2015 Festival of Science Field Trip to OMNA. | Mayor and city staff visit OMNA. |
| --- | --- |
| NAU School of Forestry students interact with timber harvester on OMNA project. | Public free firewood giveaway draws a crowd on OMNA hand thinning site. |

How have the public been engaged?  The contract was issued following acceptance by Council at a regularly scheduled public meeting.  The work was conducted roughly six-of-every seven days over a three month period.  Both impromptu and announced field trips were conducted, most recently during the Festival of Science. OMNA stakeholder members, city staff, and Council members were also given tours.  Both City staff and the contractor interacted with numerous individuals hiking, running, or biking through the area throughout the duration of the field work.  Information boards were established where the Urban Trail crosses the site, and where roads enter the parcel.

Signage posted at trail head and western access to OMNA.

How has the City provided contract oversight?  Throughout this project, daily onsite feedback to the contractor throughout the cutting, hauling, and road closure operations was provided by the City’s FWPP Fields Operations Specialist. The specialist oriented and trained the operators regarding the 40-acre demo area and the desired results, walked the day’s cutting areas with them to ensure they understood intent, adjusted the prescription to meet operational realities, laid out temporary roads, approved completion of individual units before permitting movement into new ones, mapped progress, monitored wood and chip removal, and approved payments.

Did the contractor operate within the parameters of the contract?  The contractor operated completely within the parameters of the contract and scope of work, met all project management required actions, and was very engaged with Staff throughout the duration of the operation.

Was wildlife a consideration for this project?  The purposeful inclusion and consultation with the Arizona Game & Fish Department and the US Fish & Wildlife Service was done in order to ensure that wildlife impacts would be limited, and that habitat would be enhanced.

The use of an area by some species does change following treatment operations: other species use, however, increases.  Deferral areas (areas left in their pre-treatment state - no cutting occurred) were identified and left intact scattered throughout the area, for the sole purpose of retaining rest-and-cover areas for wildlife.  During the treatment work, elk, deer, songbirds, squirrels, hawks, antelope, and coyotes have been observed on-site, often within site of the on-going operation itself.

Standing dead snags are important to many wildlife species, and as such, we routinely retain them provided they are not a public safety hazard.  Within this project area, however, there were very few on-site before work commenced: virtually all that were present were retained.

As an aside, the results of a 2010 “Winter Core Area” study, conducted during the City’s Airport Project forest treatment and funded by the Greater Flagstaff Forests Partnership, was incorporated into the design of this project.  That effort was designed to determine critical acreage-habitat parameters required by Abert squirrel s for winter survival.

What soil impacts might we see from logging activity in the woods?  Soil impacts do occur anytime machinery and other equipment is required to operate, an inevitable part of any mechanical forest treatment.   These forest treatments are designed to prevent the irreversible loss of soil and very damaging effects of flooding following a catastrophic wildfire, much like that experienced in the aftermath of the 2010 Schultz Fire.  To mitigate soil compaction and erosional concerns during and following field operations:

- Considerable time was spent with USFS staff, representatives from Kinder-Morgan, and Snowbowl to clarify right-of-ways and pipeline locations and develop, where needed, necessary standards to avoid damage;

- Old, existing skid and transportation roadbeds  were utilized wherever possible (there was a pre-existing network of these old roadbeds across the parcel, dating back to one of the six known previous harvests that have occurred on this site since the early 1900’s);

- Crossing of the Urban Trail was limited to one location (which has been rehabbed prior to the winter shutdown, and which will receive final corrective action following removal of all chip piles next summer);

- Mechanical forest treatments or use of any existing roads on the slopes at the south end of the Mesa (area leading down toward the railroad tracks)were completely avoided;

- Truck traffic - vehicle and equipment ingress/egress, and hauling of logs and chips - was restricted to one designated route from A-1 Mountain Rd all the way onto the parcel itself;

- The contractor had to obtain a Permit from the USFS for that portion of the route across USFS jurisdiction;

- The contractor was required to periodically blade/maintain the primary access route to avoid rutting or widening of the roadbed by both project and public traffic;

- Log trucks were required to stage approximately one mile from the project area to avoid congestion and additional truck traffic on-site;

- Work on-site was stopped when conditions threatened to, or became, too wet to operate without causing damage (either on the roads themselves, or at landings and loading sites);

- The primary access route was closed by blocking with boulders when we entered winter shutdown; and

- Temporary roads were rehabbed by knocking down berms and scattering slash and debris into the roadbed.

| An existing road is improved for access into the unit. | Road rehabbed prior to winter closure. |
| --- | --- |

Consistent with other projects in the area, we expect that within a short period of time (typically one growing season), remaining visible impacts are softened by weather, and grass growth begins to hide and blur what remains.

Was this a commercial logging operation, with a focus on profit, as opposed to a thinning operation? This was not a traditional timber sale whereby a contractor “pays” for the privilege of cutting and removing wood:  The wood had no such value.  This was a stewardship contract, whereby we pay for the finished product.  Here, the finished product was a restored forest, where fire and insect threat has been reduced, by-products and debris have been removed, and visible signs of operational activity have been addressed and are being allowed to fade away.

Large-acreages require the use of mechanical equipment, if for no other reason than productivity and speed.  Had this work been done as a typical handcrew operation, it could easily have extended for upwards of two seasons, and we would have been unable to manage the resulting material.

This is not to imply that in conducting such work some economically valuable trees or biomass are not removed.  In fact, that is encouraged:  it helps offset some cost, makes use of the resource itself, generates jobs, and reduces waste and debris on-site that otherwise must be disposed of, typically through burning.  For this project, the wood went to the mills at Williams, Heber, or Phoenix, and the debris went to the power plant at Snowflake.  Addressing the serious problem we face from overcrowded and dying forests requires “commercial” engagement.

As for “profit”, none was made.  If profit from this type work was a reasonable and common expectation and result, there would be a viable logging industry in Northern Arizona and would not be challenged with the need to rebuild and recreate a healthy forest products industry capable of sustaining this type work.

How does this work relate to other forest treatment projects in the area? The work being done is part of a larger landscape than simply city-owned land.  We and our partners have been engaged for nearly two decades on various jurisdictions and site conditions, and have utilized a variety of prescriptions and approaches to ensure we have a full-suite of treatments across the greater Flagstaff area. Avoidance of a homogeneous cookie-cutter approach, where everything is exactly the same is a guiding principle in variation across the landscape and is critical to a healthy and vibrant forest.  That is not to say, however, that we are reckless is our approach or that we randomly invent new ways to conduct forest treatments.

No two sites, or treatments, are the same.  With such a wide variety of agencies, organizations, and other entities involved, variation is assured.  The OMNA is one piece of the northern AZ forest restoration tapestry, and what we've done on this parcel is different than what we've done on other OMNA parcels, and it won't be exactly replicated on future treatment projects.

Were “large trees” removed?  Removing large trees is contrary to good stewardship and acceptable practices.  They are the very trees we wish to retain.

What constitutes a “large tree”?  Some view ponderosa pines of anywhere from 12-18 inch diameter as “large”.  Some even go so far as to insist upon caps, whereby no tree above a particular size can be cut for any reason.  It’s important to understand that forest ecologists, restoration specialists, and seasoned practitioners believe that imposing a diameter limit cap, especially at a mid-level, arbitrary threshold has no ecological rationale, and does nothing to alleviate fire risk, insect infestations, or improve forest health.

Such an approach also requires frequent re-entries into an area simply to keep the area from becoming choked once again.  Roads would need to remain open, operational costs would be repeated, and grant funding to conduct such re-enter type work is not available.

For purposes of OMNA Section 18, our guidelines defined that any tree over 24 inches in diameter was to be retained.   In addition, we committed to not cutting any tree that exhibited “old-growth” characteristics such as those pines exhibiting yellow bark otherwise known as yellow-bellied pines. It is important to realize that large trees and old growth are not synonymous.  Within this area, small and large trees of varying diameters were cut to encourage a variety of sizes and ages of trees for a varied landscape and forest structure.

Focusing on what was removed diverts one’s attention from what has been retained and the end result - a restored forest (all components, not just trees).

Why are a few trees marked but most are not?  A “Designation by Description” approach was taken in which a description of what was to be taken, what was to be left, and the desired conditions following treatment was provided to the contractor.  This formed the basis for the cutting operation.  As explained earlier, a marked 40-acre demonstration area was established where FWPP Operations Specialist worked with the contractor to ensure the operators were comfortable with process, selection, and desired outcomes.  Following successful completion of the demonstration area where both parties were satisfied with the conditions, the contractor was “released” to proceed into specific block-by-block units.  The specialist then continuously worked with the operators and monitored their efforts to assure the intended conditions were met.   The results from this process have been very satisfactory and exceed standards.

Had every tree been marked, whether for retention or removal, it would have likely delayed the start of work by up to six months, would have cost an estimated $60,000 to include staff time, paint, vehicle expenses, etcetera.  This time sink would have jeopardized the ability to utilize available grant funds before their expiration.

Another impact would have been that little FWPP-focused forest treatment would have been accomplished during the 2015 field season.  As planned, city and state lands were to be the primary/sole focus of treatment operations in the 2013-15 timeframe, during which time the required environmental analysis was occurring on federal lands.

Did we clear-cut areas?  In general, southwestern ponderosa pine forests are seriously overstocked: tree densities today are anywhere from 50-200+ times above historical, and ecologically sustainable, levels.

Cutting to achieve forest restoration goals and ensure resiliency does require removal of a large number of trees on any given site, often upwards of 70% or more.  That may seem severe, until one realizes that at 800-1,000 trees per acre (current averages in our area), even reducing density by this amount can still leave 2-4 times as many trees as what would have been present in historical times.  This can be quite a change from what one may be used to, but the snapshot of what is accustomed to - dense ponderosa pine forests - is neither normal nor natural.

Historical forest conditions in Northern Arizona were on the order of 90% grass and only 10% trees.  Today, it is nearly 100% trees and little-to-no open grasslands and understory vegetation.  Specific to Section 18, our goal was to create 35% openings and 65% forests.  To do so, openings were created of various sizes throughout the area - anywhere from 1/2 to 5 acres in size.  This was consistent with past practices championed on other sites.

This is an example of clear-cut treatment. This type of treatment is not part of the current forest stewardship plan for OMNA nor will be in the future.

In Conclusion: Our forests are in-trouble: Fires, insects, climate change, and many other factors threaten their very existence.

For the past twenty years, under constant scrutiny from the public, we have been partners with other agencies, stakeholders and experts in the field.  This on-going high level of engagement is a commitment we live every day.  The science and practice, need and success, and widespread support of what has been accomplished and what is underway is well established.

The actions we have undertaken are in direct alignment with those of our partners and the result of a collaborative approach.  It has been undertaken in a long-standing, very transparent, and public manner.   Together, we are committed to creating resilient forests, protecting communities, and ensuring safe-and-effective response.

| Before – June 2015 | After – Sept 2015 |
| --- | --- |